## Slide 1
CLM
November 2018
For internal use only
rNext – Environments and Branching
March 2019

## Slide 2: Agenda
Purpose
Future State (Go live, r1.0.x, r1.x)
Why?
Next steps
Appendix

## Slide 3: Purpose
The purpose of this deck is to outline the branching patterns and environment strategy for post go live development lifecycles currently known as “rNext” or “r1.1x and r1.0x”

## Slide 4: Future State - Go live / hot fix (r1.0x) / r1.x
Multiple Environments:
  DEV
    JAD2 (DEV pro for now)
    JAD3 (New - DEV)
  TEST
    SIT1 (FULL)
    SIT2 (New – PARTIAL)
  CERT
    CRT1 (FULL)
  PRD
Multiple Branches:
  Production / GO live Branch = April 2019
    “MASTER”
  R.1.0.1 = HOT FIX & Must haves (post gold code launch)
    “DEVELOP-1.0.x”
  R1.x = ‘fast followers’, deferred defects, etc.
    “DEVELOP-1.1.x”
Multiple Paths
    R1.0.X
        JAD2 ->SIT1->CRT1->PRD
    R1.1.X
        JAD3 -> SIT2->CRT1->PRD

## Slide 5: Post go live - Branching with TFSGit
SCM
Testing
Development
Build
JAD2
SIT1
SIT2
JAD3
R1.0X Feature N
R1.0X Feature N
R1.0X Feature N
R1.1.X Feature N
R1.1.X Feature N
R1.1.X Feature N
R1.0X DEVELOP
R1.1x DEVELOP
Pull request, code review and merge
Pull request, code review and merge
Deploy
Production
PRD
SCM
MASTER
Deploy
Pull request, code review and merge
R1.0x DEVELOP
R1.0X Feature N
R1.X Feature N
Short lived Feature branches based of long living parent branches.
R1.0X DEVELOP
R1.1x DEVELOP
Long living develop branches e.g. r1.0.1 HOT FIX or r.1.1
MASTER
Master branch
Regular
merges
from r1.0
R1.1x DEVELOP
Pull request, code review and merge
Devs create feature branches and commit their code to them
Deploy
from
master
CRT1
MASTER

## Slide 6: Why this strategy?
Keeps an existing runway / only building a new r.1.1x runway
Continuous Integration
Sets us up for Continuous Deployment in future – more efficient and accurate deployments using tools like Jenkins
Encourages code reviews early/earlier in the stage
Audit trail for who changed what
Supports multiple streams that can merge other’s changes

## Slide 7: Next steps
Determine environment strategy
Determine Source control repo (TFS or GITlab?)
  Sticking with tfsgit (for now)
Determine Branching Strategy
  GITflow
Integration considerations for r1.1 path
  G:\BUF018\CLM - Technology Development\Integration
  These will not be integrated enviornments
Build SFDC/nCino environments (3-5 days)
Build branches (1 day)
Implement and Train on new process (2 days)
Getting Developers to start committing to commit to branches/training (ongoing)
  ANT+GIT GUI? Eclipse? VS code?
  Or simply let the Release Engineer continue to do it…for now

## Slide 8: Appendix – gitflow branching strategy

## Slide 9: Appendix: example pull request

## Slide 10: Appendix: Not too distant future state
Salesforce Cloud – Development Instance
Developer Local Machine With Eclipse / eGIT Tools
Salesforce Sandboxes-UAT, Test & Prod
M&T DevOps Platform
Code From Salesforce To Developer Machine
Local Git/TFS Repository
Save - Update Dev Instance
Test
UAT
Prod
M&T Tools
Developer Local Machine
Developer Machine -Eclipse IDE
GIT/TFS Repository
PMD – Code Review, Commit & Branching
Build Automation & Orchestration
Git/TFS - Code Repository
PMD - Static Code Review & Commit
Code Review by Release Manager
Jenkins - Orchestration
Pre-deploy Validation
Automated Deployment To Higher Org
1
2
3
4
5
6
7
Build Tool
Salesforce Migration Tool
8